PHASED DEVELOPMENT PLAN

Secure Wireless Communication using Lightweight Cryptography

6 Phases  •  42 Actionable Tasks  •  Complete Code Patterns  •  Checklists

Each phase builds on the previous one. Complete every checklist item before moving forward.

March 2026

# Development Roadmap Overview

The entire project is divided into 6 self-contained phases. Each phase has a clear objective, a list of tasks with checklists, exact code to write, and a verification step so you know when you are truly done before moving to the next phase.

| Phase | Name | Duration | What You Build | Exit Criteria |
| --- | --- | --- | --- | --- |
| 1 | Foundation & Environment | Day 1-2 | Project skeleton, dependencies, tooling | All imports work, ASCON test passes |
| 2 | Cryptographic Engines | Day 3-5 | ASCON, AES, SPECK, PRESENT wrappers | All 4 engines pass encrypt/decrypt + KAT tests |
| 3 | Networking & Protocol | Day 6-8 | Sender, receiver, packet format, replay guard | Encrypted message sent & received over TCP socket |
| 4 | Benchmarking Suite | Day 9-11 | Benchmark runner, metrics collection, CSV export | CSV with timing data for all 4 algos x 6 payloads |
| 5 | Attack Simulations | Day 12-14 | Eavesdrop, replay, MITM demos | 3 attack scripts producing visual proof of defense |
| 6 | Analysis, Visualization & Report | Day 15-18 | Charts, analysis, final report/presentation | 6 charts + complete project report |

Total estimated time: 15-18 working days (or 4-5 weekends if done part-time). Each phase is designed to be completable in 2-3 focused sessions of 3-4 hours each.

PHASE 1

Foundation & Environment Setup

Duration: Day 1-2  •  Objective: Go from zero to a working project skeleton where every dependency is installed and verified

## 1.1 Create Project Structure

Open a terminal and run these commands one by one:

mkdir -p secure-wireless-lwc/src/{crypto,network,benchmark,attacks,utils}

mkdir -p secure-wireless-lwc/{tests,results,docs}

cd secure-wireless-lwc

python -m venv venv

source venv/bin/activate        # Linux/Mac

venv\Scripts\activate           # Windows

## 1.2 Install All Dependencies

Create requirements.txt with the following content, then install:

ascon>=0.0.9

pycryptodome>=3.20.0

scapy>=2.5.0

matplotlib>=3.8.0

seaborn>=0.13.0

pandas>=2.1.0

numpy>=1.26.0

psutil>=5.9.0

pip install -r requirements.txt

## 1.3 Verify ASCON Installation

Create a file called verify_setup.py and run it. Every line should print without error:

# verify_setup.py

import ascon

from Crypto.Cipher import AES

import scapy.all

import matplotlib

import pandas

import numpy

import tracemalloc

import socket

import struct

import os, time

# Quick ASCON smoke test

key = os.urandom(16)

nonce = os.urandom(16)

plaintext = b'Hello, Lightweight Crypto!'

ciphertext = ascon.encrypt(key, nonce, b'', plaintext)

decrypted = ascon.decrypt(key, nonce, b'', ciphertext)

assert decrypted == plaintext, 'ASCON FAILED!'

print('ALL IMPORTS OK. ASCON encrypt/decrypt VERIFIED.')

## 1.4 Create Base Files

Create empty __init__.py files in every package directory and the abstract base class:

touch src/__init__.py src/crypto/__init__.py src/network/__init__.py

touch src/benchmark/__init__.py src/attacks/__init__.py src/utils/__init__.py

Create src/crypto/base_engine.py:

from abc import ABC, abstractmethod

class CryptoEngine(ABC):

@abstractmethod

def encrypt(self, key: bytes, nonce: bytes, ad: bytes, plaintext: bytes) -> tuple[bytes, bytes]:

'''Returns (ciphertext, auth_tag)'''

pass

@abstractmethod

def decrypt(self, key: bytes, nonce: bytes, ad: bytes, ciphertext: bytes, tag: bytes) -> bytes | None:

'''Returns plaintext on success, None on auth failure'''

pass

@abstractmethod

def name(self) -> str:

pass

@property

def algo_id(self) -> int:

'''Unique ID for packet header: 1=ASCON, 2=AES, 3=SPECK, 4=PRESENT'''

return 0

## 1.5 Phase 1 Checklist

| Done | Task | File(s) to Create | Verification |
| --- | --- | --- | --- |
| ☐ | Create full directory structure | All dirs under secure-wireless-lwc/ | ls -R shows all folders |
| ☐ | Create and activate virtual environment | venv/ | which python points to venv |
| ☐ | Install all pip dependencies | requirements.txt | pip list shows all packages |
| ☐ | Run verify_setup.py successfully | verify_setup.py | Prints ALL IMPORTS OK message |
| ☐ | Create base_engine.py abstract class | src/crypto/base_engine.py | python -c 'from src.crypto.base_engine import CryptoEngine' works |
| ☐ | Create all __init__.py files | src/*/__init__.py | No import errors from any package |
| ☐ | Initialize git repository | .gitignore, README.md | git log shows initial commit |

Exit Gate: Run verify_setup.py. If it prints the success message, Phase 1 is complete. Do NOT proceed until this works.

PHASE 2

Cryptographic Engines

Duration: Day 3-5  •  Objective: Implement all 4 cipher wrappers and prove each one works with unit tests

## 2.1 ASCON Engine (Primary Algorithm)

Create src/crypto/ascon_engine.py:

import ascon as _ascon

from .base_engine import CryptoEngine

class AsconEngine(CryptoEngine):

def encrypt(self, key, nonce, ad, plaintext):

# ascon.encrypt returns ciphertext || 16-byte tag appended

ct_tag = _ascon.encrypt(key, nonce, ad, plaintext)

return ct_tag[:-16], ct_tag[-16:]   # (ciphertext, tag)

def decrypt(self, key, nonce, ad, ciphertext, tag):

result = _ascon.decrypt(key, nonce, ad, ciphertext + tag)

return result   # None on failure, plaintext on success

def name(self):

return 'ASCON-AEAD128'

@property

def algo_id(self):

return 1

## 2.2 AES-128-GCM Engine (Industry Baseline)

Create src/crypto/aes_engine.py:

from Crypto.Cipher import AES

from .base_engine import CryptoEngine

class AESEngine(CryptoEngine):

def encrypt(self, key, nonce, ad, plaintext):

# AES-GCM uses 12-byte nonce for best performance

cipher = AES.new(key[:16], AES.MODE_GCM, nonce=nonce[:12])

cipher.update(ad)

ct, tag = cipher.encrypt_and_digest(plaintext)

return ct, tag

def decrypt(self, key, nonce, ad, ciphertext, tag):

try:

cipher = AES.new(key[:16], AES.MODE_GCM, nonce=nonce[:12])

cipher.update(ad)

pt = cipher.decrypt_and_verify(ciphertext, tag)

return pt

except (ValueError, KeyError):

return None   # Auth failure

def name(self):

return 'AES-128-GCM'

@property

def algo_id(self):

return 2

## 2.3 SPECK-128/128 Engine (Lightweight Comparison)

Since there is no standard SPECK AEAD library in Python, implement the raw SPECK block cipher and wrap it in CTR mode + HMAC for authenticated encryption. Create src/crypto/speck_engine.py:

import struct, hmac, hashlib, os

from .base_engine import CryptoEngine

class SpeckCipher:

'''SPECK 128/128: 128-bit block, 128-bit key, 32 rounds'''

ROUNDS = 32

WORD_SIZE = 64

MOD = 2 ** 64

def __init__(self, key_bytes):

assert len(key_bytes) == 16

# Parse key as two 64-bit words (big-endian)

self.key_schedule = self._expand_key(key_bytes)

def _expand_key(self, key_bytes):

b, a = struct.unpack('>QQ', key_bytes)  # l[0], k[0]

k = [a]

l = [b]

for i in range(self.ROUNDS - 1):

new_l = (k[i] + self._ror(l[i], 8)) % self.MOD

new_l ^= i

new_k = self._rol(k[i], 3) ^ new_l

l.append(new_l)

k.append(new_k)

return k

def _ror(self, x, r):

return ((x >> r) | (x << (self.WORD_SIZE - r))) % self.MOD

def _rol(self, x, r):

return ((x << r) | (x >> (self.WORD_SIZE - r))) % self.MOD

def encrypt_block(self, block_bytes):

y, x = struct.unpack('>QQ', block_bytes)

for i in range(self.ROUNDS):

x = (self._ror(x, 8) + y) % self.MOD

x ^= self.key_schedule[i]

y = self._rol(y, 3) ^ x

return struct.pack('>QQ', y, x)

def decrypt_block(self, block_bytes):

y, x = struct.unpack('>QQ', block_bytes)

for i in range(self.ROUNDS - 1, -1, -1):

y = self._ror(y ^ x, 3)

x = self._rol((x ^ self.key_schedule[i]) - y % self.MOD, 8)

return struct.pack('>QQ', y, x)

class SpeckEngine(CryptoEngine):

'''SPECK-128/128 in CTR mode + HMAC-SHA256 for AEAD'''

BLOCK_SIZE = 16

def encrypt(self, key, nonce, ad, plaintext):

cipher = SpeckCipher(key[:16])

# CTR mode encryption

ct = bytearray()

num_blocks = (len(plaintext) + self.BLOCK_SIZE - 1) // self.BLOCK_SIZE

for i in range(num_blocks):

counter = nonce[:8] + struct.pack('>Q', i)

keystream = cipher.encrypt_block(counter)

start = i * self.BLOCK_SIZE

block = plaintext[start:start + self.BLOCK_SIZE]

ct.extend(b ^ k for b, k in zip(block, keystream[:len(block)]))

# HMAC tag over ad + ct

mac_data = ad + bytes(ct)

tag = hmac.new(key, mac_data, hashlib.sha256).digest()[:16]

return bytes(ct), tag

def decrypt(self, key, nonce, ad, ciphertext, tag):

# Verify HMAC first

mac_data = ad + ciphertext

expected_tag = hmac.new(key, mac_data, hashlib.sha256).digest()[:16]

if not hmac.compare_digest(tag, expected_tag):

return None

# CTR mode decryption (same as encryption)

cipher = SpeckCipher(key[:16])

pt = bytearray()

num_blocks = (len(ciphertext) + self.BLOCK_SIZE - 1) // self.BLOCK_SIZE

for i in range(num_blocks):

counter = nonce[:8] + struct.pack('>Q', i)

keystream = cipher.encrypt_block(counter)

start = i * self.BLOCK_SIZE

block = ciphertext[start:start + self.BLOCK_SIZE]

pt.extend(b ^ k for b, k in zip(block, keystream[:len(block)]))

return bytes(pt)

def name(self): return 'SPECK-128/128-CTR-HMAC'

@property

def algo_id(self): return 3

## 2.4 PRESENT-80 Engine (Ultra-Lightweight Comparison)

Create src/crypto/present_engine.py. PRESENT uses a 64-bit block and 80-bit key. Since 80-bit keys offer only 80-bit security (lower than the others), this is included to show the trade-off:

import struct, hmac, hashlib

from .base_engine import CryptoEngine

# PRESENT S-box (4-bit)

SBOX = [0xC, 0x5, 0x6, 0xB, 0x9, 0x0, 0xA, 0xD,

0x3, 0xE, 0xF, 0x8, 0x4, 0x7, 0x1, 0x2]

SBOX_INV = [SBOX.index(i) for i in range(16)]

def sub_nibbles(state):

result = 0

for i in range(16):

nibble = (state >> (i * 4)) & 0xF

result |= SBOX[nibble] << (i * 4)

return result

def p_layer(state):

result = 0

for i in range(64):

if state & (1 << i):

pos = (i * 16) % 63 if i != 63 else 63

result |= 1 << pos

return result

def generate_round_keys(key_80bit):

'''Generate 32 round keys from 80-bit key register'''

keys = []

key_reg = key_80bit

for i in range(1, 33):

keys.append(key_reg >> 16)  # top 64 bits

# Rotate left by 61

key_reg = ((key_reg << 61) | (key_reg >> 19)) & ((1 << 80) - 1)

# S-box on top 4 bits

top = SBOX[(key_reg >> 76) & 0xF]

key_reg = (key_reg & ((1 << 76) - 1)) | (top << 76)

# XOR round counter into bits 15-19

key_reg ^= (i << 15)

return keys

def present_encrypt_block(plaintext_64, key_80bit):

round_keys = generate_round_keys(key_80bit)

state = plaintext_64

for i in range(31):

state ^= round_keys[i]

state = sub_nibbles(state)

state = p_layer(state)

state ^= round_keys[31]

return state

class PresentEngine(CryptoEngine):

'''PRESENT-80 in CTR mode + HMAC-SHA256'''

BLOCK_SIZE = 8  # 64-bit block

def encrypt(self, key, nonce, ad, plaintext):

# Use first 10 bytes (80 bits) as PRESENT key

key_80 = int.from_bytes(key[:10], 'big')

ct = bytearray()

num_blocks = (len(plaintext) + self.BLOCK_SIZE - 1) // self.BLOCK_SIZE

for i in range(num_blocks):

ctr_val = int.from_bytes(nonce[:4] + struct.pack('>I', i), 'big')

ks = present_encrypt_block(ctr_val, key_80)

ks_bytes = ks.to_bytes(8, 'big')

start = i * self.BLOCK_SIZE

block = plaintext[start:start + self.BLOCK_SIZE]

ct.extend(b ^ k for b, k in zip(block, ks_bytes[:len(block)]))

tag = hmac.new(key[:16], ad + bytes(ct), hashlib.sha256).digest()[:16]

return bytes(ct), tag

def decrypt(self, key, nonce, ad, ciphertext, tag):

expected = hmac.new(key[:16], ad + ciphertext, hashlib.sha256).digest()[:16]

if not hmac.compare_digest(tag, expected):

return None

# CTR decryption identical to encryption

key_80 = int.from_bytes(key[:10], 'big')

pt = bytearray()

for i in range((len(ciphertext) + self.BLOCK_SIZE - 1) // self.BLOCK_SIZE):

ctr_val = int.from_bytes(nonce[:4] + struct.pack('>I', i), 'big')

ks = present_encrypt_block(ctr_val, key_80)

ks_bytes = ks.to_bytes(8, 'big')

start = i * self.BLOCK_SIZE

block = ciphertext[start:start + self.BLOCK_SIZE]

pt.extend(b ^ k for b, k in zip(block, ks_bytes[:len(block)]))

return bytes(pt)

def name(self): return 'PRESENT-80-CTR-HMAC'

@property

def algo_id(self): return 4

## 2.5 Unit Test File

Create tests/test_crypto_engines.py:

import os, pytest

from src.crypto.ascon_engine import AsconEngine

from src.crypto.aes_engine import AESEngine

from src.crypto.speck_engine import SpeckEngine

from src.crypto.present_engine import PresentEngine

ENGINES = [AsconEngine(), AESEngine(), SpeckEngine(), PresentEngine()]

@pytest.mark.parametrize('engine', ENGINES, ids=lambda e: e.name())

def test_encrypt_decrypt_roundtrip(engine):

key, nonce, ad = os.urandom(16), os.urandom(16), b'test-ad'

for size in [0, 1, 15, 16, 17, 64, 256, 1024]:

pt = os.urandom(size)

ct, tag = engine.encrypt(key, nonce, ad, pt)

result = engine.decrypt(key, nonce, ad, ct, tag)

assert result == pt, f'{engine.name()} failed at size {size}'

@pytest.mark.parametrize('engine', ENGINES, ids=lambda e: e.name())

def test_wrong_key_fails(engine):

key, nonce, ad, pt = os.urandom(16), os.urandom(16), b'ad', b'secret'

ct, tag = engine.encrypt(key, nonce, ad, pt)

wrong_key = os.urandom(16)

result = engine.decrypt(wrong_key, nonce, ad, ct, tag)

assert result is None, f'{engine.name()} should fail with wrong key'

@pytest.mark.parametrize('engine', ENGINES, ids=lambda e: e.name())

def test_tampered_ciphertext_fails(engine):

key, nonce, ad, pt = os.urandom(16), os.urandom(16), b'ad', b'hello world'

ct, tag = engine.encrypt(key, nonce, ad, pt)

tampered = bytearray(ct)

tampered[0] ^= 0xFF  # Flip bits in first byte

result = engine.decrypt(key, nonce, ad, bytes(tampered), tag)

assert result is None, f'{engine.name()} should detect tampered ciphertext'

@pytest.mark.parametrize('engine', ENGINES, ids=lambda e: e.name())

def test_tampered_ad_fails(engine):

key, nonce, ad, pt = os.urandom(16), os.urandom(16), b'real-ad', b'msg'

ct, tag = engine.encrypt(key, nonce, ad, pt)

result = engine.decrypt(key, nonce, b'fake-ad', ct, tag)

assert result is None, f'{engine.name()} should detect tampered AD'

Run tests with: pytest tests/test_crypto_engines.py -v

## 2.6 Phase 2 Checklist

| Done | Task | File(s) to Create | Verification |
| --- | --- | --- | --- |
| ☐ | Implement AsconEngine | src/crypto/ascon_engine.py | Roundtrip test passes |
| ☐ | Implement AESEngine | src/crypto/aes_engine.py | Roundtrip test passes |
| ☐ | Implement SpeckEngine with SPECK block cipher | src/crypto/speck_engine.py | Roundtrip test passes |
| ☐ | Implement PresentEngine with PRESENT block cipher | src/crypto/present_engine.py | Roundtrip test passes |
| ☐ | Write test_crypto_engines.py with 4 test types | tests/test_crypto_engines.py | All 16 tests pass (4 engines x 4 tests) |
| ☐ | Test with wrong key returns None for all engines | - | pytest output shows PASSED |
| ☐ | Test tampered ciphertext returns None for all engines | - | pytest output shows PASSED |
| ☐ | Test tampered associated data returns None for all engines | - | pytest output shows PASSED |

Exit Gate: pytest tests/test_crypto_engines.py -v shows 16/16 tests PASSED with zero failures.

PHASE 3

Networking & Secure Protocol

Duration: Day 6-8  •  Objective: Encrypted messages flying over a real TCP socket between sender and receiver

## 3.1 Packet Serializer/Deserializer

Create src/network/packet.py. This handles converting between our secure packet format and raw bytes:

import struct

class SecurePacket:

VERSION = 0x01

def __init__(self, algo_id, nonce, seq_num, timestamp, ad, ciphertext, tag):

self.algo_id = algo_id

self.nonce = nonce        # 16 bytes

self.seq_num = seq_num    # uint32

self.timestamp = timestamp  # uint64 (ms)

self.ad = ad              # variable

self.ciphertext = ciphertext  # variable

self.tag = tag            # 16 bytes

def serialize(self) -> bytes:

header = struct.pack('>BB', self.VERSION, self.algo_id)

header += self.nonce

header += struct.pack('>I', self.seq_num)

header += struct.pack('>Q', self.timestamp)

header += struct.pack('>H', len(self.ad)) + self.ad

header += struct.pack('>H', len(self.ciphertext)) + self.ciphertext

header += self.tag

return header

@staticmethod

def deserialize(data: bytes) -> 'SecurePacket':

offset = 0

version, algo_id = struct.unpack_from('>BB', data, offset); offset += 2

nonce = data[offset:offset+16]; offset += 16

seq_num = struct.unpack_from('>I', data, offset)[0]; offset += 4

timestamp = struct.unpack_from('>Q', data, offset)[0]; offset += 8

ad_len = struct.unpack_from('>H', data, offset)[0]; offset += 2

ad = data[offset:offset+ad_len]; offset += ad_len

ct_len = struct.unpack_from('>H', data, offset)[0]; offset += 2

ct = data[offset:offset+ct_len]; offset += ct_len

tag = data[offset:offset+16]

return SecurePacket(algo_id, nonce, seq_num, timestamp, ad, ct, tag)

## 3.2 Replay Guard

Create src/network/replay_guard.py:

class ReplayGuard:

'''Sliding-window anti-replay (RFC 4303 style)'''

def __init__(self, window_size=64):

self.window_size = window_size

self.highest_seq = 0

self.bitmap = 0  # 64-bit bitmap

def check_and_update(self, seq_num: int) -> bool:

'''Returns True if packet is fresh, False if replay.'''

if seq_num == 0:

return False

if seq_num > self.highest_seq:

shift = seq_num - self.highest_seq

if shift >= self.window_size:

self.bitmap = 1

else:

self.bitmap = (self.bitmap << shift) | 1

self.highest_seq = seq_num

return True

diff = self.highest_seq - seq_num

if diff >= self.window_size:

return False  # Too old

bit = 1 << diff

if self.bitmap & bit:

return False  # Already seen (replay!)

self.bitmap |= bit

return True

## 3.3 Sender Node

Create src/network/sender.py:

import socket, struct, os, time

from src.network.packet import SecurePacket

class SecureSender:

def __init__(self, host, port, engine, key):

self.host = host

self.port = port

self.engine = engine

self.key = key

self.seq_num = 0

def send(self, message: str, device_id: str = 'SENDER01'):

self.seq_num += 1

nonce = struct.pack('>Q', self.seq_num) + os.urandom(8)

timestamp = int(time.time() * 1000)

ad = device_id.encode() + struct.pack('>Q', timestamp)

plaintext = message.encode('utf-8')

ct, tag = self.engine.encrypt(self.key, nonce, ad, plaintext)

pkt = SecurePacket(self.engine.algo_id, nonce, self.seq_num, timestamp, ad, ct, tag)

raw = pkt.serialize()

with socket.socket(socket.AF_INET, socket.SOCK_STREAM) as s:

s.connect((self.host, self.port))

s.sendall(struct.pack('>I', len(raw)) + raw)  # Length-prefixed

print(f'[SENDER] Sent message #{self.seq_num} ({len(raw)} bytes)')

return raw  # Return for testing/capture

## 3.4 Receiver Node

Create src/network/receiver.py:

import socket, struct

from src.network.packet import SecurePacket

from src.network.replay_guard import ReplayGuard

class SecureReceiver:

def __init__(self, port, engine, key):

self.port = port

self.engine = engine

self.key = key

self.replay_guard = ReplayGuard()

def listen_once(self):

'''Listen for one message, return (plaintext, status)'''

with socket.socket(socket.AF_INET, socket.SOCK_STREAM) as s:

s.setsockopt(socket.SOL_SOCKET, socket.SO_REUSEADDR, 1)

s.bind(('0.0.0.0', self.port))

s.listen(1)

print(f'[RECEIVER] Listening on port {self.port}...')

conn, addr = s.accept()

with conn:

length_data = conn.recv(4)

msg_len = struct.unpack('>I', length_data)[0]

data = b''

while len(data) < msg_len:

data += conn.recv(msg_len - len(data))

pkt = SecurePacket.deserialize(data)

# Replay check

if not self.replay_guard.check_and_update(pkt.seq_num):

print(f'[RECEIVER] REPLAY DETECTED! seq={pkt.seq_num}')

return None, 'REPLAY_REJECTED'

# Decrypt and verify

pt = self.engine.decrypt(self.key, pkt.nonce, pkt.ad, pkt.ciphertext, pkt.tag)

if pt is None:

print(f'[RECEIVER] AUTH FAILURE! Tag verification failed.')

return None, 'AUTH_FAILURE'

msg = pt.decode('utf-8')

print(f'[RECEIVER] Decrypted: "{msg}" (seq={pkt.seq_num})')

return msg, 'OK'

## 3.5 End-to-End Test Script

Create tests/test_e2e.py to verify everything works together:

import threading, time, os

from src.crypto.ascon_engine import AsconEngine

from src.network.sender import SecureSender

from src.network.receiver import SecureReceiver

PORT = 9999

KEY = os.urandom(16)

engine = AsconEngine()

result = {}

def run_receiver():

rx = SecureReceiver(PORT, engine, KEY)

result['msg'], result['status'] = rx.listen_once()

t = threading.Thread(target=run_receiver)

t.start()

time.sleep(0.5)  # Let receiver start

tx = SecureSender('127.0.0.1', PORT, engine, KEY)

tx.send('Hello from ASCON!')

t.join()

assert result['status'] == 'OK'

assert result['msg'] == 'Hello from ASCON!'

print('END-TO-END TEST PASSED!')

## 3.6 Phase 3 Checklist

| Done | Task | File(s) to Create | Verification |
| --- | --- | --- | --- |
| ☐ | Implement SecurePacket serialize/deserialize | src/network/packet.py | Round-trip test: serialize then deserialize recovers all fields |
| ☐ | Implement ReplayGuard sliding window | src/network/replay_guard.py | Accepts fresh, rejects duplicate, rejects old |
| ☐ | Implement SecureSender | src/network/sender.py | Sends packet over TCP without error |
| ☐ | Implement SecureReceiver | src/network/receiver.py | Receives, decrypts, and prints plaintext |
| ☐ | End-to-end test with ASCON engine | tests/test_e2e.py | Prints END-TO-END TEST PASSED |
| ☐ | Test with each of the 4 engines | - | All 4 engines work end-to-end |
| ☐ | Test replay rejection | - | Second send of same packet prints REPLAY DETECTED |
| ☐ | Test tampered packet rejection | - | Modified packet prints AUTH FAILURE |

Exit Gate: Run tests/test_e2e.py. Console shows sender encrypting, receiver decrypting, and the message matches. Then manually test replay rejection.

PHASE 4

Benchmarking Suite

Duration: Day 9-11  •  Objective: Generate hard data comparing all 4 algorithms across multiple payload sizes

## 4.1 Benchmark Runner

Create src/benchmark/bench_runner.py:

import os, time, tracemalloc, csv

from src.crypto.ascon_engine import AsconEngine

from src.crypto.aes_engine import AESEngine

from src.crypto.speck_engine import SpeckEngine

from src.crypto.present_engine import PresentEngine

ENGINES = [AsconEngine(), AESEngine(), SpeckEngine(), PresentEngine()]

PAYLOAD_SIZES = [16, 64, 256, 1024, 4096, 16384]

ITERATIONS = {16: 10000, 64: 10000, 256: 5000, 1024: 2000, 4096: 1000, 16384: 500}

def run_benchmarks(output_csv='results/benchmark_results.csv'):

results = []

key = os.urandom(16)

nonce = os.urandom(16)

ad = b'benchmark-associated-data'

for engine in ENGINES:

for size in PAYLOAD_SIZES:

plaintext = os.urandom(size)

iters = ITERATIONS[size]

# --- Encryption benchmark ---

tracemalloc.start()

enc_times = []

for _ in range(iters):

start = time.perf_counter_ns()

ct, tag = engine.encrypt(key, nonce, ad, plaintext)

end = time.perf_counter_ns()

enc_times.append(end - start)

_, enc_peak_mem = tracemalloc.get_traced_memory()

tracemalloc.stop()

# --- Decryption benchmark ---

tracemalloc.start()

dec_times = []

for _ in range(iters):

start = time.perf_counter_ns()

engine.decrypt(key, nonce, ad, ct, tag)

end = time.perf_counter_ns()

dec_times.append(end - start)

_, dec_peak_mem = tracemalloc.get_traced_memory()

tracemalloc.stop()

avg_enc = sum(enc_times) / len(enc_times) / 1000  # microseconds

avg_dec = sum(dec_times) / len(dec_times) / 1000

throughput = (size / (avg_enc / 1e6)) / 1024  # KB/s

row = {

'algorithm': engine.name(),

'payload_bytes': size,

'iterations': iters,

'avg_encrypt_us': round(avg_enc, 2),

'avg_decrypt_us': round(avg_dec, 2),

'throughput_kbps': round(throughput, 2),

'enc_peak_mem_kb': round(enc_peak_mem / 1024, 2),

'dec_peak_mem_kb': round(dec_peak_mem / 1024, 2),

}

results.append(row)

print(f'{engine.name():25s} | {size:6d}B | Enc: {avg_enc:10.2f}us | {throughput:10.2f} KB/s')

# Write CSV

os.makedirs('results', exist_ok=True)

with open(output_csv, 'w', newline='') as f:

writer = csv.DictWriter(f, fieldnames=results[0].keys())

writer.writeheader()

writer.writerows(results)

print(f'Results saved to {output_csv}')

if __name__ == '__main__':

run_benchmarks()

## 4.2 Phase 4 Checklist

| Done | Task | File(s) to Create | Verification |
| --- | --- | --- | --- |
| ☐ | Create benchmark runner with timing loop | src/benchmark/bench_runner.py | Prints per-algorithm per-size results |
| ☐ | Add memory tracking with tracemalloc | - | Peak memory column populated in CSV |
| ☐ | Run full benchmark suite | - | Console shows all 24 rows (4 algos x 6 sizes) |
| ☐ | Export results to CSV | results/benchmark_results.csv | CSV file exists with all columns |
| ☐ | Verify results are reasonable (no zeros, no negatives) | - | Manual inspection of CSV |
| ☐ | Run benchmark 3 times for consistency | results/run1.csv, run2.csv, run3.csv | Values within 10-15% across runs |

Exit Gate: results/benchmark_results.csv exists with 24 rows of data. Throughput values are positive and reasonable.

PHASE 5

Attack Simulations

Duration: Day 12-14  •  Objective: Demonstrate 3 wireless attacks and prove the system defends against each

## 5.1 Eavesdropping Demo

Create src/attacks/eavesdrop_demo.py. This runs sender and receiver, with a third thread capturing raw bytes:

import threading, time, os

from src.crypto.ascon_engine import AsconEngine

from src.network.sender import SecureSender

from src.network.receiver import SecureReceiver

KEY = os.urandom(16)

PORT = 9998

SECRET_MSG = 'Top secret sensor reading: 42.7 degrees'

captured_data = {}

def run_receiver():

rx = SecureReceiver(PORT, AsconEngine(), KEY)

msg, status = rx.listen_once()

captured_data['decrypted'] = msg

def run_sender():

time.sleep(0.5)

tx = SecureSender('127.0.0.1', PORT, AsconEngine(), KEY)

raw = tx.send(SECRET_MSG)

captured_data['raw_packet'] = raw

t_rx = threading.Thread(target=run_receiver)

t_tx = threading.Thread(target=run_sender)

t_rx.start(); t_tx.start()

t_rx.join(); t_tx.join()

print('\n' + '='*60)

print('EAVESDROPPING ANALYSIS')

print('='*60)

print(f'Original message:  {SECRET_MSG}')

print(f'Captured raw hex:  {captured_data["raw_packet"].hex()[:120]}...')

print(f'Plaintext in raw?: {SECRET_MSG.encode() in captured_data["raw_packet"]}')

print(f'Decrypted at RX:   {captured_data["decrypted"]}')

print('\nRESULT: Eavesdropper sees ONLY encrypted bytes. NO plaintext leakage.')

## 5.2 Replay Attack Demo

Create src/attacks/replay_demo.py:

import socket, struct, threading, time, os

from src.crypto.ascon_engine import AsconEngine

from src.network.sender import SecureSender

from src.network.receiver import SecureReceiver

KEY = os.urandom(16)

PORT = 9997

results = []

def receiver_loop(count):

'''Receive multiple messages'''

engine = AsconEngine()

from src.network.replay_guard import ReplayGuard

guard = ReplayGuard()

with socket.socket(socket.AF_INET, socket.SOCK_STREAM) as s:

s.setsockopt(socket.SOL_SOCKET, socket.SO_REUSEADDR, 1)

s.bind(('0.0.0.0', PORT)); s.listen(5)

for _ in range(count):

conn, addr = s.accept()

with conn:

length_data = conn.recv(4)

msg_len = struct.unpack('>I', length_data)[0]

data = b''

while len(data) < msg_len: data += conn.recv(msg_len - len(data))

from src.network.packet import SecurePacket

pkt = SecurePacket.deserialize(data)

if not guard.check_and_update(pkt.seq_num):

results.append('REPLAY_REJECTED')

continue

pt = engine.decrypt(KEY, pkt.nonce, pkt.ad, pkt.ciphertext, pkt.tag)

results.append('OK' if pt else 'AUTH_FAIL')

t = threading.Thread(target=receiver_loop, args=(3,))

t.start(); time.sleep(0.5)

# Send legitimate message

tx = SecureSender('127.0.0.1', PORT, AsconEngine(), KEY)

captured_raw = tx.send('Transfer $1000 to Account X')

time.sleep(0.3)

# ATTACKER: Replay the exact same raw packet twice

for i in range(2):

with socket.socket(socket.AF_INET, socket.SOCK_STREAM) as s:

s.connect(('127.0.0.1', PORT))

s.sendall(struct.pack('>I', len(captured_raw)) + captured_raw)

time.sleep(0.2)

t.join()

print('\n' + '='*60)

print('REPLAY ATTACK ANALYSIS')

print('='*60)

print(f'Message 1 (legitimate): {results[0]}')

print(f'Message 2 (replay #1):  {results[1]}')

print(f'Message 3 (replay #2):  {results[2]}')

print('\nRESULT: First message accepted, both replays REJECTED.')

## 5.3 MITM / Tamper Demo

Create src/attacks/mitm_demo.py. Simulate an attacker flipping bits in ciphertext:

import os, threading, time, socket, struct

from src.crypto.ascon_engine import AsconEngine

from src.network.sender import SecureSender

from src.network.receiver import SecureReceiver

KEY = os.urandom(16)

PORT = 9996

# Step 1: Capture a legitimate packet

tx = SecureSender('127.0.0.1', PORT, AsconEngine(), KEY)

# ... (start receiver in thread, capture raw bytes from sender)

# Step 2: Tamper - flip 10 random bytes in the ciphertext portion

tampered = bytearray(captured_raw)

for i in range(10):

pos = 30 + i  # Offset into ciphertext area

tampered[pos] ^= 0xFF

# Step 3: Send tampered packet to receiver

# ... receiver should print AUTH FAILURE

print('\nRESULT: Tampered packet REJECTED. 128-bit auth tag detects modification.')

## 5.4 Phase 5 Checklist

| Done | Task | File(s) to Create | Verification |
| --- | --- | --- | --- |
| ☐ | Eavesdrop demo: plaintext NOT in captured bytes | src/attacks/eavesdrop_demo.py | Output shows False for plaintext-in-raw check |
| ☐ | Replay demo: first accepted, replays rejected | src/attacks/replay_demo.py | Output shows OK, REPLAY_REJECTED, REPLAY_REJECTED |
| ☐ | MITM demo: tampered packet rejected | src/attacks/mitm_demo.py | Output shows AUTH FAILURE |
| ☐ | Screenshot/log each demo output | results/attack_logs/ | 3 log files or screenshots saved |

Exit Gate: All 3 attack scripts run successfully and produce the expected defense output.

PHASE 6

Analysis, Visualization & Report

Duration: Day 15-18  •  Objective: Transform raw data into professional charts and a complete project report

## 6.1 Visualization Script

Create src/benchmark/visualize.py to generate all charts from the CSV:

import pandas as pd

import matplotlib.pyplot as plt

import seaborn as sns

df = pd.read_csv('results/benchmark_results.csv')

sns.set_theme(style='whitegrid', palette='deep')

# Chart 1: Throughput vs Payload Size (MOST IMPORTANT CHART)

fig, ax = plt.subplots(figsize=(12, 6))

for algo in df['algorithm'].unique():

subset = df[df['algorithm'] == algo]

ax.plot(subset['payload_bytes'], subset['throughput_kbps'], marker='o', label=algo, linewidth=2)

ax.set_xlabel('Payload Size (bytes)', fontsize=12)

ax.set_ylabel('Throughput (KB/s)', fontsize=12)

ax.set_title('Encryption Throughput Comparison', fontsize=14, fontweight='bold')

ax.set_xscale('log', base=2)

ax.legend(fontsize=11)

plt.tight_layout()

plt.savefig('results/chart1_throughput.png', dpi=150)

print('Chart 1 saved.')

# Chart 2: Encryption Time vs Payload Size

fig, ax = plt.subplots(figsize=(12, 6))

for algo in df['algorithm'].unique():

subset = df[df['algorithm'] == algo]

ax.bar_label(ax.bar(... ))  # Use grouped bar chart

# ... similar pattern for each chart

# Chart 3: Memory Usage (bar chart at 1KB payload)

# Chart 4: Encryption vs Decryption Time comparison

# Chart 5: Security Level vs Throughput scatter

# Chart 6: Attack Detection Summary

## 6.2 Charts to Generate

| Chart # | Type | X-Axis | Y-Axis | Purpose |
| --- | --- | --- | --- | --- |
| 1 | Line Plot | Payload Size (log2) | Throughput (KB/s) | Core performance comparison |
| 2 | Grouped Bar | Algorithm | Encryption Time (us) | Speed at specific sizes (16B, 1KB, 16KB) |
| 3 | Horizontal Bar | Algorithm | Peak Memory (KB) | RAM constraint suitability |
| 4 | Stacked Bar | Algorithm | Time (us) | Encryption vs Decryption breakdown |
| 5 | Scatter | Throughput | Security (bits) | Trade-off visualization |
| 6 | Bar Chart | Attack Type | Detection % | Security effectiveness summary |

## 6.3 Final Report Structure

Your final project report should follow this structure:

| Section | Content | Approx Pages |
| --- | --- | --- |
| 1. Abstract | 150-word summary of project, methods, and key finding | 0.5 |
| 2. Introduction | Problem context, motivation, objectives | 1.5 |
| 3. Literature Review | Lightweight crypto evolution, NIST process, ASCON | 3 |
| 4. System Design | Architecture, packet format, flow diagrams (from main doc) | 3 |
| 5. Implementation | Tech stack, code structure, key code snippets | 4 |
| 6. Benchmarking Results | All 6 charts with analysis paragraphs | 4 |
| 7. Security Analysis | Attack demos, defense proofs, security properties table | 3 |
| 8. Conclusion | Key findings, ASCON advantages, future work | 1 |
| 9. References | 15-20 citations in IEEE format | 1 |

## 6.4 Phase 6 Checklist

| Done | Task | File(s) to Create | Verification |
| --- | --- | --- | --- |
| ☐ | Generate Chart 1: Throughput comparison | results/chart1_throughput.png | Line chart shows 4 algorithms across 6 sizes |
| ☐ | Generate Chart 2: Encryption time bars | results/chart2_enc_time.png | Grouped bar chart is readable |
| ☐ | Generate Chart 3: Memory comparison | results/chart3_memory.png | Bar chart shows relative memory usage |
| ☐ | Generate Chart 4: Encrypt vs Decrypt | results/chart4_enc_dec.png | Stacked bars for each algorithm |
| ☐ | Generate Chart 5: Security vs Performance | results/chart5_tradeoff.png | Scatter plot with labeled points |
| ☐ | Generate Chart 6: Attack detection | results/chart6_attacks.png | 100% detection for all 3 attacks |
| ☐ | Write final report (20+ pages) | docs/Final_Report.docx | All sections complete with charts embedded |
| ☐ | Create presentation (10-12 slides) | docs/Presentation.pptx | Covers problem, design, results, demo |

Exit Gate: 6 PNG charts exist in results/. Final report has all sections. You can explain every chart and defend every design decision.

# Quick Reference: Common Commands

| What | Command |
| --- | --- |
| Activate virtual environment | source venv/bin/activate |
| Run all crypto tests | pytest tests/test_crypto_engines.py -v |
| Run end-to-end test | python tests/test_e2e.py |
| Run full benchmark | python -m src.benchmark.bench_runner |
| Run eavesdrop demo | python -m src.attacks.eavesdrop_demo |
| Run replay demo | python -m src.attacks.replay_demo |
| Run MITM demo | python -m src.attacks.mitm_demo |
| Generate all charts | python -m src.benchmark.visualize |
| Install new dependency | pip install <package> && pip freeze > requirements.txt |
| Quick ASCON test | python -c "import ascon; print(ascon.encrypt(b'\x00'*16, b'\x00'*16, b'', b'test').hex())" |